Meeting Minutes

Date: February 10, 2011

Time: 10:45 AM

Location: SEL

Attendees: Elliot, Ryan

Secretary: Ryan

* Reviewed outlines of programmer’s and user’s guides
  + insert comments on these here
  + more comments
* Reviewed current state of code for assembler first pass
  + Framework complete, including symbol table, literal table, parsing, and generation of listing
  + Need to ensure correctness; testing has been limited so far
  + Need to prevent user from making mistakes, like loading a program across multiple memory pages
  + No error-handling at all
  + No unit tests
* Discussed issue about relocating SVN repository
  + looked at removing distinguishing descriptions, i.e. “560” “Assembler Lab”
  + looked at making repository private
  + decided moving repository would be last resort
* Set next meeting for: Thursday February 17, 10:45 AM
* Tasks to complete by then:
  + second pass of the assembler
  + first drafts of programmer’s and user’s guides
  + draft of test plan